Capstone Engineering Standard & Operational Runbook

Secure 3-Tier Microservices Platform on Amazon Elastic Kubernetes Service (EKS)

Project Title

Cloud Retail Microservices Platform Deployment

Target Platform

Amazon EKS v1.30 (Multi-AZ)

Author / Role

Senior Platform Engineer

Document Status

Official Operational Runbook

AWS Target Region

us-east-1

Database Engine

Amazon RDS PostgreSQL 16 (db.t4g.micro)

Security Baseline

Zero-Trust NetworkPolicy, IRSA Least-Privilege

Cost Optimization

Karpenter EC2 Spot Autoscaling

1. Executive Summary & Platform Architecture

This document defines the production standard and exact operational procedures for deploying an internal product team's retail microservices onto a secure, cost-optimized Amazon EKS platform. The platform is designed following zero-trust container security, IAM Roles for Service Accounts (IRSA), dynamic Spot instance autoscaling via Karpenter, zero plaintext secrets via the External Secrets Operator (ESO), and external ingress isolation via the AWS Application Load Balancer (ALB) Controller.

Architecture Pillar

Implementation Technology

Operational & Security Benefit

FinOps & Compute Scaling

Karpenter v1.0+ (EC2 Spot)

Dynamically provisions burstable spot nodes (t3.small/t3.medium) for workloads, achieving up to 90% cloud cost reduction.

Secrets Management

External Secrets Operator (ESO)

Synchronizes encrypted JSON credentials directly from AWS Secrets Manager to Kubernetes secrets with automated rotation. Zero passwords in Git.

Identity & Access (IRSA)

IAM Roles for Service Accounts

Fine-grained AWS permissions assigned to pod ServiceAccounts via OIDC WebIdentity federation without static keys.

Network Isolation

VPC CNI Network Policy Agent

Kernel-level pod isolation. Drops 100% of ingress packets to backend-api on port 8000 unless originating from frontend pods.

Traffic Ingress

AWS Load Balancer Controller

Internet-facing ALB routes external HTTP traffic directly to unprivileged frontend pods via target-type: ip. Backend is never exposed publicly.

Database Isolation

Private Amazon RDS (PostgreSQL 16)

db.t4g.micro placed in private subnets with no public accessibility. Security group allows TCP 5432 strictly from EKS nodes.

FinOps Operational Mandate ("Spin-and-Kill" Routine):

Never leave running EKS control planes or RDS databases active overnight. Execute infrastructure deployment when testing begins, complete your verification test suite, and run clean cloud teardown when finished. A 3-hour session costs less than $0.45.

2. Stage 0: Terminal Setup & Environment Preparation

Open your terminal and initialize your active AWS session and required environment variables:

# 1. Export target AWS region and your AWS Account ID

export AWS_REGION="us-east-1"

export AWS_ACCOUNT_ID="$(aws sts get-caller-identity --query Account --output text)"

# 2. Verify AWS identity

echo "Authenticated as AWS Account: ${AWS_ACCOUNT_ID} in ${AWS_REGION}"

# 3. Ensure Docker Desktop is running

open -a Docker

3. Stage 1: Zero-Code Container Packaging (Docker & Amazon ECR)

Both microservices use Docker multi-stage builds. All compilation and asset bundling occurs within container sandboxes:

3.1 Authenticate Docker to Amazon ECR

aws ecr get-login-password --region ${AWS_REGION} | \

docker login --username AWS --password-stdin ${AWS_ACCOUNT_ID}.dkr.ecr.${AWS_REGION}.amazonaws.com

3.2 Provision Private ECR Repositories

aws ecr create-repository --repository-name retail-frontend --region ${AWS_REGION} || true

aws ecr create-repository --repository-name retail-backend --region ${AWS_REGION} || true

3.3 Build and Push Frontend UI Image

# Compiles React 18 SPA and packages into rootless NGINX on port 8080

docker build -t ${AWS_ACCOUNT_ID}.dkr.ecr.${AWS_REGION}.amazonaws.com/retail-frontend:v1 ./frontend-ui

# Push to Amazon ECR

docker push ${AWS_ACCOUNT_ID}.dkr.ecr.${AWS_REGION}.amazonaws.com/retail-frontend:v1

3.4 Build and Push Backend API Image

# Packages FastAPI into non-root Python runtime (UID 10001)

docker build -t ${AWS_ACCOUNT_ID}.dkr.ecr.${AWS_REGION}.amazonaws.com/retail-backend:v1 ./backend-api

# Push to Amazon ECR

docker push ${AWS_ACCOUNT_ID}.dkr.ecr.${AWS_REGION}.amazonaws.com/retail-backend:v1

4. Stage 2: Infrastructure Provisioning (Terraform Plan & Apply)

Navigate into the infrastructure/ directory to inspect and provision the core cloud resources:

4.1 Initialize Terraform

cd infrastructure

terraform init

4.2 Inspect Execution Plan

Review the exact infrastructure changes before applying:

terraform plan

The plan verifies:

•	
      Custom VPC with public, private, and isolated database subnets.

•	
      Public subnet discovery tag: kubernetes.io/role/elb = 1.

•	
      Private subnet discovery tag: kubernetes.io/role/internal-elb = 1 and karpenter.sh/discovery = cloud-retail-eks.

•	
      EKS Cluster v1.30 with OIDC enabled and VPC CNI network policy agent activated.

•	
      Amazon RDS PostgreSQL 16 (db.t4g.micro) with 20GB storage in private DB subnets.

•	
      AWS Secrets Manager secret retail-app/rds/credentials with structured JSON.

•	
      IAM Roles for Service Accounts (IRSA) for Karpenter, ESO, and ALB Controller.

4.3 Apply Infrastructure

terraform apply -auto-approve

4.4 Inspect Outputs

terraform output

Record the key output variables: cluster_name, rds_address, eso_role_arn, alb_controller_role_arn, and karpenter_node_role_name.

cd ..

5. Stage 3: Cluster Authentication & Kubeconfig

Configure local kubectl context to point to the EKS cluster:

aws eks update-kubeconfig --name cloud-retail-eks --region us-east-1

# Verify cluster connectivity

kubectl get nodes

6. Stage 4: Platform Controller Deployment via Helm CLI

6.1 Deploy External Secrets Operator (ESO)

# Add ESO Helm chart repository

helm repo add external-secrets https://charts.external-secrets.io

helm repo update external-secrets

# Retrieve the ESO IRSA role from Terraform

ESO_ROLE_ARN=$(terraform -chdir=infrastructure output -raw eso_role_arn)

# Install ESO with CRDs and attach the IRSA IAM role

helm install external-secrets external-secrets/external-secrets \

-n external-secrets \

--create-namespace \

--set installCRDs=true \

--set serviceAccount.annotations."eks\.amazonaws\.com/role-arn"="${ESO_ROLE_ARN}"

# Confirm controller status

kubectl rollout status deployment/external-secrets -n external-secrets

6.2 Deploy AWS Load Balancer Controller

# Add EKS charts repository

helm repo add eks https://aws.github.io/eks-charts

helm repo update eks

# Retrieve ALB Controller IRSA role and VPC ID

ALB_ROLE_ARN=$(terraform -chdir=infrastructure output -raw alb_controller_role_arn)

VPC_ID=$(aws eks describe-cluster --name cloud-retail-eks --region us-east-1 --query "cluster.resourcesVpcConfig.vpcId" --output text)

# Create the annotated ServiceAccount in kube-system

kubectl apply -f - <<EOF

apiVersion: v1

kind: ServiceAccount

metadata:

name: aws-load-balancer-controller

namespace: kube-system

annotations:

eks.amazonaws.com/role-arn: ${ALB_ROLE_ARN}

EOF

# Install ALB Controller

helm install aws-load-balancer-controller eks/aws-load-balancer-controller \

-n kube-system \

--set clusterName=cloud-retail-eks \

--set serviceAccount.create=false \

--set serviceAccount.name=aws-load-balancer-controller \

--set region=us-east-1 \

--set vpcId=${VPC_ID}

# Confirm controller status

kubectl rollout status deployment/aws-load-balancer-controller -n kube-system

6.3 Deploy Karpenter Spot Autoscaler

# Configure Karpenter controller role and interruption queue

KARPENTER_ROLE_ARN="arn:aws:iam::${AWS_ACCOUNT_ID}:role/cloud-retail-eks-karpenter-controller-role"

QUEUE_NAME="cloud-retail-eks-karpenter"

# Install Karpenter via OCI Helm chart

helm install karpenter oci://public.ecr.aws/karpenter/karpenter \

--version "1.0.1" \

--namespace "karpenter" \

--create-namespace \

--set serviceAccount.annotations."eks\.amazonaws\.com/role-arn"="${KARPENTER_ROLE_ARN}" \

--set settings.clusterName=cloud-retail-eks \

--set settings.interruptionQueue=${QUEUE_NAME}

# Wait for Karpenter controller pod to be Ready

kubectl rollout status deployment/karpenter -n karpenter

# Apply Karpenter Spot NodePool and EC2NodeClass

kubectl apply -f manifests/karpenter/ec2nodeclass.yaml

kubectl apply -f manifests/karpenter/nodepool.yaml

7. Stage 5: Secrets Integration with External Secrets Operator

7.1 Apply ClusterSecretStore

kubectl apply -f manifests/eso/cluster-secret-store.yaml

kubectl get clustersecretstore

7.2 Create Backend Namespace & Apply ExternalSecret

kubectl apply -f manifests/backend/namespace.yaml

kubectl apply -f manifests/backend/external-secret.yaml

7.3 Verify Secret Synchronization

# Verify ExternalSecret status

kubectl get externalsecrets -n backend

# EXPECTED OUTPUT: STATUS: SecretSynced, READY: True

# Verify generated native Kubernetes secret

kubectl get secret rds-credentials -n backend

# EXPECTED OUTPUT: Secret contains DB_HOST, DB_USER, DB_PASSWORD, DB_NAME

8. Stage 6: Workload Deployment (Backend & Frontend)

8.1 Deploy Backend API Microservice

kubectl apply -f manifests/backend/deployment.yaml

kubectl apply -f manifests/backend/service.yaml

# Wait for Backend pods to be ready

kubectl rollout status deployment/backend-api -n backend

# Check Backend logs to verify DB auto-seeding

kubectl logs -n backend -l app=backend-api --tail=30

Expected Log Verification:

Successfully auto-seeded 3 initial retail products into the database.

8.2 Deploy Frontend UI & ALB Ingress

kubectl apply -f manifests/frontend/namespace.yaml

kubectl apply -f manifests/frontend/deployment.yaml

kubectl apply -f manifests/frontend/service.yaml

kubectl apply -f manifests/frontend/ingress.yaml

# Wait for Frontend pods to be ready

kubectl rollout status deployment/frontend-ui -n frontend

8.3 Retrieve Public Application Load Balancer Address

kubectl get ingress -n frontend retail-frontend-ingress

Copy the generated ADDRESS (e.g., k8s-frontend-retailfr-xxxxxxxxxx.us-east-1.elb.amazonaws.com) and open it in your browser. The "Cloud Retail Internal Dashboard" will display live catalog products retrieved from Amazon RDS.

9. Stage 7: Network Policy Isolation & Security Hardening

9.1 Apply Backend Network Policy

kubectl apply -f manifests/backend/network-policy.yaml

9.2 Execute Test A (Blocked Traffic from Default Namespace)

kubectl run curl-test --image=curlimages/curl -n default -i --tty --rm -- \

curl -m 4 http://backend-api.backend.svc.cluster.local:8000/api/health

Expected Test A Output:

curl: (28) Connection timed out after 4001 milliseconds

(Traffic dropped immediately by VPC CNI Network Policy Agent).

9.3 Execute Test B (Allowed Traffic from Frontend Namespace Pod)

FRONTEND_POD=$(kubectl get pods -n frontend -l app=frontend-ui -o jsonpath='{.items[0].metadata.name}')

kubectl exec -n frontend -it $FRONTEND_POD -- wget -qO- http://backend-api.backend.svc.cluster.local:8000/api/health

Expected Test B Output:

{"status":"healthy","database":"connected","version":"1.0.0"}

10. Stage 8: Spot Capacity & Boundary Verification

# 1. Verify Spot worker nodes provisioned by Karpenter

kubectl get nodes -L karpenter.sh/capacity-type

# 2. Verify backend microservice has no public IP

kubectl get svc -n backend backend-api

# 3. Verify Amazon RDS database has PubliclyAccessible: False

aws rds describe-db-instances \

--db-instance-identifier cloud-retail-eks-db \

--query "DBInstances[0].PubliclyAccessible"

11. Stage 9: Clean Cloud Teardown (FinOps Credit Protection)

Execute the teardown routine sequentially to guarantee complete resource reclamation and prevent cloud charges:

# 1. Delete ALB Ingress first to allow AWS Load Balancer Controller to deprovision the ALB

kubectl delete ingress retail-frontend-ingress -n frontend

echo "Waiting 30 seconds for AWS ALB deletion..."

sleep 30

# 2. Delete Kubernetes namespaces

kubectl delete namespace frontend backend

# 3. Delete Karpenter CRDs and uninstall Helm charts

kubectl delete nodepool spot-workers || true

kubectl delete ec2nodeclass default || true

helm uninstall karpenter -n karpenter || true

helm uninstall aws-load-balancer-controller -n kube-system || true

helm uninstall external-secrets -n external-secrets || true

# 4. Destroy all AWS cloud infrastructure

cd infrastructure

terraform destroy -auto-approve

Expected Completion Line:

Destroy complete! Resources: 38 destroyed.

Cloud Retail Microservices Platform | Senior Platform Engineering Standard | Confidential